# Updates From fresh roadmap till now and Future Plan

AI Security + Business CRM Platform
Consolidated post–Fresh Roadmap progress, current state, and forward execution plan
Checkpoint: September 2026

# 1. Document Purpose

This document consolidates the project's evolution from the Fresh Roadmap checkpoint through the latest security-hardening work and records the future execution plan. It is designed as a durable handover/reference document so that future development chats do not lose architectural decisions, completed work, remaining gaps, or the evidence-versus-certification distinction.

The supplied project records establish that the current product is an AI Security + Business CRM platform, not merely a CRM, and that the finish line is a secure, tenant-isolated, observable, recoverable, scalable and repeatably deployable platform. The Fresh Roadmap is the forward planning baseline; current repository behavior and reproducible tests remain authoritative for implementation claims.

# 2. Product Vision and Permanent Architecture

The project combines Business CRM, communication/telephony, CCTV/security operations, AI, realtime, workforce operations, reporting, enterprise controls, workers/queues, observability/DR and isolated company deployments. The original subscription/SaaS billing assumption was superseded.

| Area | Permanent direction |
| --- | --- |
| Deployment | ONE CODEBASE → separate deployment/environment/infrastructure/credentials per company. |
| Security | Application authorization + tenant context + PostgreSQL RLS; never rely on one layer alone. |
| Database roles | crm_app_user is NOBYPASSRLS; crm_system_user is BYPASSRLS; neither owns application tables. |
| AI | Real provider abstraction, controlled tools, application-side authorization, safe degradation and audited tool actions. |
| Realtime | Managed provider abstraction, CallSession, server-relayed WebRTC signaling and tenant/channel authorization. |
| CCTV | MediaMTX + persistent external worker + object storage; no persistent CCTV processing in Vercel routes. |
| Storage | S3-compatible storage with signed access and verified durable-storage semantics. |
| Commercial model | No platform subscription/payment checkout in the current architecture; products, pricing, quotes, approvals and business revenue remain. |

The Goal document makes provider portability explicit: client infrastructure and credentials should configure an isolated deployment through provider contracts/adapters rather than force a rewrite of CRM business logic. Credentials alone do not make an unsupported provider compatible.

# 3. Position at the Fresh Roadmap Baseline

The Fresh Roadmap was created after substantial stabilization and architectural correction. It explicitly said not to rebuild completed foundations and identified real external E2E and operational evidence as remaining gaps.

| Capability | Fresh Roadmap position |
| --- | --- |
| Core architecture/security | Strong foundation; tenant/RLS/RBAC and deployment boundaries established. |
| Core CRM | Substantially complete; Customer/Contact/Lead/Pipeline/Deal/Task lifecycle already present. |
| Revenue | Substantial product foundation; quotes/approvals/revenue remained to be finalized. |
| Communication | Substantial implementation; provider and realtime certification remained. |
| Realtime/calling | CallSession/WebRTC foundation present; real Pusher/browser E2E remained. |
| CCTV | R01–R09 security foundation substantial; real MediaMTX/RTSP/storage E2E remained. |
| AI | Provider/tool/security foundation present; real provider and full product behavior remained. |
| Reporting | Substantial foundations; final commercial/reporting behavior remained. |
| Workers | Architecture substantially established; chaos/data-loss proof remained. |
| Observability/DR/scale/provisioning | Not yet fully certified. |
| Production certification | Not complete. |

# 4. What We Did After the Fresh Roadmap

## 4.1 Phase 6 — Revenue / Quotes / Approvals

The next major product phase focused on the business quote-to-cash loop while respecting the decision that platform subscription billing is deprecated.

Audited the existing Product, PriceBook, DiscountRule, Quote, QuoteLineItem, QuoteVersion, ApprovalRequest and ApprovalStep architecture.

Corrected quote creation so the Deal and Customer relationship is validated rather than trusting independently supplied identifiers.

Added protection against self-approval.

Integrated EventOutbox into quote lifecycle transactions so state changes and durable events remain aligned.

Implemented real PDF generation instead of fake/base64 document behavior.

Added an authorized quote download endpoint.

Implemented quote revision/version behavior using immutable commercial snapshots.

Preserved Decimal(19,4) commercial money, HALF_UP rounding and two-decimal display; AI provider cost remains Decimal(19,8). Deal.value was intentionally not converted.

Expanded revenue security testing during remediation to roughly 40 distinct scenarios.

Kept Stripe/Razorpay platform subscription checkout outside the current architecture.

Result: Phase 6 was accepted at repository/security level. External production/provider certification remains a later evidence gate.

## 4.2 Phase 7 — Reporting / Analytics Finalization

Reporting was reconciled against the current commercial model. A critical correction was made: accepted quotes are not subscriptions, so Quote.grandTotal was not misrepresented as MRR/ARR.

Implemented commercial reporting from authoritative Quote data.

Used Quote.createdAt for date-bounded reporting where authoritative transition timestamps were not present, rather than inventing acceptance/approval timestamps.

Replaced the misleading 'Revenue Operations' dashboard concept with 'Commercial Operations'.

Removed fake MRR/ARR/subscription expectations because platform recurring billing is not part of the current model.

Added bounded quote-revenue CSV export.

Preserved server-side date validation, tenant scoping, RBAC and drill-down authorization.

Kept quote history stable through quote snapshots rather than current Product/PriceBook prices.

Expanded reporting security checks for cross-tenant access, forged tenant identifiers, unauthorized exports and IDOR.

Result: Phase 7 accepted at repository/security level, with realistic large-data and production deployment evidence still part of later certification.

## 4.3 Phase 8 — Notifications / Workflow / Background Processing

Phase 8 consolidated background notification processing around the existing durable EventOutbox → Inngest architecture rather than introducing a second queue.

Moved task/lead/workflow notification triggering into durable EventOutbox-based processing.

Added explicit notification and workflow routing in the outbox worker.

Implemented a notification worker that persists durable Notification state before best-effort realtime delivery.

Added Notification Center and notification APIs.

Removed the obsolete notification.handlers path.

Removed a residual task.assigned EventBus producer that would have created a competing delivery path.

Used EventOutbox/IdempotencyKey identity for notification idempotency, with database uniqueness handling duplicates.

Separated durable DB persistence from realtime publication so realtime failure does not destroy the durable notification.

Added recipient tenant-membership verification.

Verified workflow execution semantics and a 38-scenario workflow execution suite.

Result: Phase 8 accepted at repository/security/architecture level; external realtime certification remains infrastructure-dependent.

## 4.4 Phase 9 — Enterprise Security Hardening

### Step 1 — High Findings

| Finding | Remediation | Evidence |
| --- | --- | --- |
| G1 Scheduler secret | Removed insecure default; missing secret fails closed with 503 while HMAC/replay protection remains. | 19-test G1/G2 verification set; targeted TS/lint passed. |
| G2 Clerk configuration | Missing/malformed Clerk configuration fails closed for protected routes; explicitly public infrastructure routes remain available. | 19-test G1/G2 verification set; protected/public cases covered. |

### Step 2 — Medium Findings

| Finding | Result |
| --- | --- |
| G3 Notification limit | Strictly bounded/validated; invalid and excessive values return 400. |
| G4 Pusher channels | Weak substring matching replaced with exact structural channel validation. |
| G5 executeAsSystem logging | Raw context serialization removed; categorical metadata goes through enterprise Logger. |
| G6 Notification logging | Direct console error logging replaced with enterprise Logger. |
| G7 Export rate limiting | Dedicated bounded fail-closed tenant/user-scoped limiter added. |
| G9 Notification security | N1–N16 evidence matrix established using new tests plus existing architecture/tests. |
| G10 AI CRM-data boundary | <crm_data> structural boundary added; application-side authorization remains the real privilege boundary. |
| G11 Dependencies | Next.js patched to 16.3.5; reported Critical Next.js advisories removed; remaining advisories explicitly triaged. |

Latest Step 2 verification reported 32 tests across the G3/G4/G5/G7/G9/G10 targeted suites, with TypeScript and ESLint passing. The final report explicitly avoids claiming that AI delimiters alone solve prompt injection.

# 5. Important Security Lessons That Changed the Product

Tenant isolation cannot depend only on Prisma where clauses; PostgreSQL RLS and application authorization are defense-in-depth layers.

Serverless request handlers cannot safely act as persistent CCTV filesystem workers or long-lived daemons.

Recording data must follow Upload → verify object/integrity → durable DB state → delete local source only after success.

Workers require node affinity, leases, fencing, stale-write rejection and controlled recovery.

Webhook authenticity requires cryptographic verification, replay protection and durable idempotency.

Optional providers must degrade explicitly; missing credentials must never create fake success.

External provider idempotency must not be claimed merely because the CRM has an internal idempotency key.

AI must never receive unrestricted database access; tool authorization belongs to the application.

Production deployment success is not equivalent to production certification.

Historical migration evidence must be reconciled rather than discarded merely to make a migration command look clean.

# 6. Current State After Phase 9 Step 2

The current planning estimate is approximately 65–70% of the final product, with a best single-number estimate around 67%. Core engineering/platform foundation is approximately 80–85%. Fully production-certified maturity is approximately 35–45%. These figures are directional planning estimates, not KPIs.

| Dimension | Current view |
| --- | --- |
| Core architecture/security | ~80–85%; mature foundation, with final certification still required. |
| Core CRM | ~85–95%; substantially complete, with remaining operational UX/integration evidence. |
| Revenue foundation | ~80–90%; quotes/approvals substantially implemented. |
| Communication | ~70–80%; substantial implementation, real-provider certification remaining. |
| Realtime/internal calling | ~70–80%; architecture/security substantial, real two-browser E2E remaining. |
| CCTV core | ~85–90% code/security foundation; real operational infrastructure E2E remains. |
| AI | ~50–60% structurally; provider/product E2E and further intelligence remain. |
| Workforce/organization | ~85–90% foundation; complete onboarding/operational integration remains. |
| Reporting | ~70–80%; further large-data and production evidence remains. |
| Workers/operations | ~70–80%; chaos/operational certification remains. |
| DR | ~70–80%; restore/RPO/RTO operational drills remain. |
| Scale/load certification | ~50–60%; real load evidence remains. |
| Client provisioning | ~60–70%; repeatability and target-infrastructure certification remain. |
| Final production certification | ~35–45%; requires the complete operational evidence chain. |

The Goal document specifically explains why the production-certification estimate is lower than product implementation: real-provider E2E, operational drills, scale evidence and client provisioning cannot honestly be simulated when infrastructure or credentials are unavailable.

# 7. Current External Blockers and Credential Policy

Missing external credentials are treated as integration blockers, not excuses to fabricate behavior. The credential policy distinguishes core security infrastructure from optional provider integrations.

Real credentials must be used only in their intended deployment/secret store.

Never print, paste, commit or document secret values.

Production credentials must never be copied into local, preview, staging, demo or test environments.

Optional email, SMS/voice, AI, storage, realtime and CCTV integrations may be unavailable/degraded when credentials/infrastructure are absent.

Missing providers must produce explicit unavailable/degraded behavior, never fake message IDs, delivery timestamps, calls, recordings or AI detections.

Buyer credentials belong only to the buyer's isolated deployment.

Supported alternative providers require existing adapters or a new adapter; credentials alone do not create compatibility.

Production testing remains read-only unless explicitly authorized; provider test calls must use known-safe non-Production resources.

This policy is central to future development because it allows product work to continue without pretending unavailable infrastructure is operational.

# 8. Phase 9 Step 3 — Remaining Low-Severity Findings

| Finding | Planned treatment |
| --- | --- |
| G8 — CCTV WHEP token rate limiting | Audit token issuance path, derive limiter identity from authenticated server context, add bounded protection if needed, test abuse and limiter failure. |
| G12 — CSP unsafe-eval/unsafe-inline | Determine why directives exist; strengthen Production CSP without breaking Next.js, Clerk, Pusher or WebRTC; document unavoidable residual risk. |
| G13 — seed-demo authentication | Determine whether it is HTTP-accessible/mutating; ensure it cannot execute in Production; require appropriate safeguards or remove remote exposure. |
| G14 — MediaMTX SSRF | Prove whether MediaMTX URL is exclusively deployment-controlled. If user influence exists, implement full SSRF protection; otherwise document the trust assumption. |
| G15 — generic ingest tenant resolution | Prefer authoritative DB resource→tenant resolution over trusting payload tenantId; preserve HMAC/replay protection and test forged/cross-tenant resources. |

Phase 9 should close only when every finding has an explicit status such as VERIFIED REMEDIATED, VERIFIED BY TEST, VERIFIED BY CODE REVIEW, ACCEPTED RISK — DOCUMENTED, DEFERRED or BLOCKED. Phase completion must not be confused with production certification.

# 9. Future Execution Plan — Ordered Roadmap

| Stage | Objective | How | Exit evidence |
| --- | --- | --- | --- |
| Phase 9 Step 3 | Finish enterprise security hardening. | Close G8/G12/G13/G14/G15 with forensic review and adversarial tests. | Every finding explicitly dispositioned; no unexplained high-severity issue. |
| Phase 10 | Observability + Disaster Recovery. | Backups/PITR, isolated restores, RPO/RTO, recovery verification, metrics, alerts and runbooks. | Measured recovery evidence and usable operational runbooks. |
| Phase 11 | Scale / Concurrency / Load. | Load auth, CRM, communication/outbox, CallSession, CCTV and reporting; measure p50/p95/p99, throughput, errors and DB pooling. | Defined performance envelope and evidence-backed bottleneck fixes. |
| Phase 12 | Repeatable Customer Provisioning. | Deterministic isolated deployment, DB/migrations, auth, secrets, providers, workers and certification. | New company provisioned repeatedly without business-logic forks. |
| Phase 13 | Client Infrastructure Compatibility + Production Certification. | Use legitimate client-like infrastructure, configure providers, health/capability checks, smoke/security/integration tests. | Deployment-specific certification evidence. |
| Phase 14 | Final Product Certification / Release Gate. | Run integrated CRM/security/communication/CCTV/AI/realtime/worker/DR/scale/provisioning regression and freeze certified release. | FINAL AI SECURITY + BUSINESS CRM PLATFORM. |

# 10. Phase 10 — Observability + DR: Detailed Execution

Document backup frequency, retention and integrity.

Perform isolated database restore drills.

Measure actual RPO and RTO rather than relying on provider claims.

Verify application, worker and queue recovery after restore.

Verify tenant isolation after recovery.

Verify retention/deletion behavior after recovery.

Create runbooks for DB recovery, provider outage, worker failure, CCTV node failure and credential rotation.

Add health, metrics, queue/worker latency, failure and database saturation visibility.

Ensure alerts are actionable and do not expose secrets or sensitive payloads.

# 11. Phase 11 — Scale / Concurrency / Load: Detailed Execution

Define target concurrency for one isolated company and expected deployment resources.

Load-test authentication and high-volume CRM lists/timelines.

Load-test EventOutbox/Inngest processing and duplicate delivery.

Load-test CallSession/signaling and realtime authorization.

Load-test CCTV ingestion/worker claiming where infrastructure exists.

Load-test reporting aggregations and exports.

Measure connection pool saturation and queue latency.

Capture p50/p95/p99 latency, throughput, error rate and resource utilization.

Fix only evidence-backed bottlenecks and rerun security tests afterward.

# 12. Phase 12 — Repeatable Customer Provisioning: Detailed Execution

The commercial deployment model depends on turning a buyer's infrastructure into configuration rather than a new code fork.

Create isolated application deployment/environment.

Provision/connect compatible PostgreSQL and required extensions/roles.

Apply canonical migration baseline.

Configure Clerk/authentication and security settings.

Configure the buyer's selected email, telephony, AI, storage, realtime and CCTV infrastructure where applicable.

Store secrets only in the buyer deployment's secure secret store.

Run configuration validation, provider health and capability checks.

Run non-destructive integration certification.

Run final smoke/security checks.

Record evidence, freeze the certified environment and produce handover documentation.

The Goal document's intended chain is: client infrastructure → credentials/configuration → provider contract/adapter → health checks/capability detection → sandbox/integration certification → READY.

# 13. Phase 13–14 — Final Certification

Final certification is deployment-specific. A passing local build or unit suite is necessary but not sufficient.

Database/schema/migration convergence.

Authentication/session integrity and identity lifecycle.

Tenant isolation, RLS, RBAC and IDOR protection.

CRM, revenue, quotation and approval workflows.

Communication and telephony with the selected provider.

Realtime/channel authorization and calling.

CCTV stream/recording/worker/storage chain where deployed.

AI provider behavior and application-side tool authorization.

EventOutbox/Inngest, retry, idempotency and worker recovery.

Observability, alerts and operational runbooks.

Backup/restore, RPO/RTO and retention behavior.

Concurrency/load evidence.

Credential rotation and secret-management verification.

Client-specific provider/infrastructure compatibility.

Final smoke/security regression and release freeze.

# 14. What Will Happen When a Real Client Arrives

The intended onboarding sequence is configuration and certification, not rewriting the product:

CLIENT
↓
ISOLATED DEPLOYMENT
↓
DATABASE + AUTH + SECURITY
↓
CLIENT PROVIDER CREDENTIALS
↓
HEALTH / CAPABILITY CHECKS
↓
NON-DESTRUCTIVE INTEGRATION TESTS
↓
SMOKE + SECURITY CERTIFICATION
↓
READY / HANDOVER

A client may use a different compatible infrastructure combination, but compatibility must be validated. For example, the source architecture permits a target such as AWS/RDS instead of Supabase when PostgreSQL, extensions, roles, pooling and required infrastructure semantics are actually compatible. It does not promise that arbitrary vendors work without adapters.

# 15. Final Definition of Done

| Capability | Required final proof |
| --- | --- |
| CRM | Usable end-to-end workflows, permissions, auditability and smoke tests. |
| Communication/Telephony | Real or explicitly selected provider integration, failure/retry/idempotency evidence. |
| CCTV | Camera → MediaMTX → recording → authenticated webhook → node-affine worker → verified storage → AI job/event where deployed. |
| AI | Controlled authorized tools, tenant-aware context, audited actions and real provider evidence where available. |
| Realtime | Managed provider, secure channels, calling/presence and degradation behavior. |
| Workforce | Company → department → employee onboarding and RBAC. |
| Revenue | Products, pricing, quotes, versions, discounts, approvals and commercial reporting. |
| Notifications/Reporting | Complete notification lifecycle, dashboards, bounded exports and useful reports. |
| Security | Tenant isolation, RLS, RBAC, IDOR, webhook, secret, logging, SSRF/path and abuse controls. |
| Workers | Claiming, leases, fencing, node affinity, graceful shutdown, idempotency and recovery. |
| DR/Observability | Backups, restore drills, measured RPO/RTO, metrics, alerts and runbooks. |
| Scale | Concurrency/load evidence on intended deployment topology. |
| Provisioning | Repeatable isolated company deployment without business-logic forks. |
| Production | Deployment-specific smoke, security, integration and operational certification. |

# 16. Risks That Must Stay Visible

| Risk | Required control |
| --- | --- |
| Credential exposure | Treat any exposed secret as compromised; rotate through secure provider/deployment workflow; never repeat it. |
| Demo leakage | Explicit demo/test mode; never silently create fake production records. |
| CCTV data loss | Never delete local recording before durable storage/integrity and DB confirmation. |
| Migration drift | Canonical baseline + five-way reconciliation. |
| Database portability | Validate PostgreSQL/RLS/extensions/roles/pooling on each target. |
| Realtime | CRM/application authorization remains the security boundary. |
| Provider idempotency | Distinguish internal job identity from provider-level idempotency. |
| Scale | Real load/concurrency tests, not inference from unit tests. |
| Production confidence | Keep implementation maturity separate from production certification. |

# 17. Authoritative Rules for Every Future Phase

Read the latest handover, roadmap and repository state before changing architecture.

Prefer the latest explicit architectural decision when historical documents conflict.

Do not restart completed work without a new reproducible defect.

Audit before implementation and define acceptance criteria first.

Use the smallest complete change and add focused adversarial tests.

Run relevant TypeScript, Prisma, lint and broader suites as applicable.

Inspect git diff/status before completion.

Use PASS/FAIL/BLOCKED/DEFERRED/ACCEPTED RISK explicitly.

Never claim runtime behavior from code inspection when executable evidence is possible.

Never invent credentials or provider success.

Never trust client-supplied tenant/resource identifiers without authorization.

Never give AI unrestricted database access.

Never place persistent CCTV workers/filesystem processing in serverless routes.

Never delete CCTV artifacts before verified durable storage.

Never weaken tests or hide failures with blanket suppression.

Keep every customer's credentials isolated to that customer's deployment.

# 18. Executive Timeline

FRESH ROADMAP BASELINE
↓
Phase 6 — Revenue / Quotes / Approvals
↓
Phase 7 — Reporting / Analytics
↓
Phase 8 — Notifications / Workflow / Background Processing
↓
Phase 9 Step 1 — High Security Findings
↓
Phase 9 Step 2 — Medium Security Findings + Next.js patch
↓
CURRENT → Phase 9 Step 3 — Final Low-Severity Findings
↓
Phase 10 — Observability + DR
↓
Phase 11 — Scale / Concurrency / Load
↓
Phase 12 — Repeatable Customer Provisioning
↓
Phase 13 — Client Infrastructure / Production Certification
↓
Phase 14 — Final Integrated Certification / Release Gate
↓
FINAL AI SECURITY + BUSINESS CRM PLATFORM

# 19. Source Basis and Interpretation

This document was prepared from the supplied Fresh Roadmap, project/progress records, master/current-state handovers, credential-handling policy, Goal document, remaining-roadmap/operating-plan material, and the latest Phase 9 remediation evidence. Historical percentage estimates are retained only as context; later evidence supersedes earlier snapshots. Where the sources distinguish implementation, automated verification, real external E2E and production certification, this document preserves those distinctions.

The governing principle across the sources is simple: evidence beats assumptions. The product should reach the final state through reconcile → prioritize → implement → adversarial test → integration verification → operational certification → isolated client provisioning → production certification → release.